1

International School

Team projects

PROJECT PROPOSAL DOCUMENT

Date: November, 2023

CMU-SE 214 KIS

Family Healthy App

Posted by

Ngo Nguyen Thuy Linh

Vo Thi Ha Vy

Tran Thi Thanh Giang

Vo Pham Truong Vu

Vo Thi Thanh Thuy

Approved by

Nguyen Trung Thuan

|  | PROJECT INFORMATION |  |  |
| --- | --- | --- | --- |
| Project Abbreviate | Family Healthy App |  |  |
| Project Name | Family health management app |  |  |
| Start date | 6/11/2023 |  |  |
| End date: | 21/12/2023 |  |  |
| Main organizations | International School, Duy Tan University |  |  |
| Project Advisor | M.Sc Thuan, Nguyen Trung |  |  |
| Scrum Master | Ngo Nguyen Thuy Linh | linhthuyhht@gmail.com | 28201139984 |
| Team members | Vo Thi Ha Vy | vothihavy792004@gmail.com | 28201105607 |
|  | Tran Thi Thanh Giang | thanhgiang612004@gmail. com | 28201154741 |
|  | Vo Pham Truong Vu | vutruong7112004@gmail.com | 28219036944 |
|  | Vo Thi Thanh Thuy | vttt0601@gmail.com | 28204332757 |

|  |  |  | Meeting |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Member | Day Meeting 10/11/ 2023 | Day Meeting 20/11/ 2023 | Day Meeting 30/11/ 2023 | Day Meeting 5/11/ 2023 | Day Meeting 15/12/ 2023 | Day Meeting 20/12/ 2023 |
| Ngo Nguyen Thuy Linh | Yes | Yes | Yes | Yes | Yes | Yes |
| Vo Thi Ha Vy | Yes | Yes | Yes | Yes | Yes | Yes |
| Tran Thi Thanh Giang | Yes | Yes | Yes | Yes | Yes | Yes |
| Vo Pham Truong Vu | Yes | Yes | Yes | Yes | Yes | Yes |
| Vo Thi Thanh Thuy | Yes | Yes | Yes | Yes | Yes | Yes |

| Group Members | Ngo Nguyen Thuy Linh 28201139984 | Vo Thi Ha Vy 28201105607 | Tran Thi Thanh Giang 28201154741 | Vo Pham Truong Vu 28219036944 | Vo Thi Thanh Thuy 28204332757 |
| --- | --- | --- | --- | --- | --- |
| SRS Documents | X | X | X | X | X |
| Proposal | X |  |  |  | X |
| Video | X | X | X | X | X |
| Figma | X |  |  | X |  |
| Powerpoint |  | X | X |  |  |
| Total percent complete | 20% | 20% | 20% | 20% | 20% |

Contents

1.	Introduce	6

1.1.	Purpose of the document	6

1.2.	Scope	6

2.	Problem definition	6

2.1.	Business needs	6

2.2.	Project Solutions	7

2.3.	Project Objectives	8

2.4.	Corporate Value	8

2.5.	Business objectives	8

3.	Current state of the art	8

4.	Technical methods	9

4.1.	System Context Diagram	9

4.2.	Description of the context	9

4.3.	Restrict	10

5.	Tasks and Deliverables	10

5.1.	Duties and Scope	10

5.2.	Products handed over	11

6.	Project management	11

6.1.	Cost/budget for the project	11

6.2.	Tentative Schedule	12

6.2.1.	Scrum process	12

6.2.2.	Master Plan	13

7.	Project Constraints	14

8.	Conclude	17

9.	References	18

10.	Appendix: PRODUCT REQUIREMENT DESCRIPTION TEMPLATE	19

- Introduce

As life grows, the health sector tends to shift from healing to prevention and health care. In particular, it is undeniable that centralized medical data and online interactive platforms play a very important role, in effectively supporting doctors and people in the process of diagnosing and monitoring health. Family health management application helps users monitor their health and their loved ones easily with just a few touches. With functions such as announcing the time of periodic health checkups, and annual health reports as well as giving warnings about health missions, it helps users to prevent and treat diseases more proactively. Besides, the functions of the application are based on the user's health status, so it is highly accurate.

  - Purpose of the document

- Provide solutions for business needs and show an overview of the system

- Provides an overview of resources, schedule, solutions, and budgets for the project

- Identify business needs, problems, or situations related to the creation and construction of projects.

  - Scope

- This document provides an overview of the project to be developed. It includes a description of business needs, proposed solutions, financial forecasts, and project-related limitations.

- The document provides a comprehensive master plan for each phase of the development software based on the selected processes.

- This document is prepared for senior management to make recommendations.

- Problem definition

- This technology product was born to help users manage the health of themselves and their loved ones easily and effectively.

- For each user, it is possible to connect personal accounts with relatives around for easy and fast-tracking

  - Business needs

Business needs are rooted in customer needs.

- Monitor the health of you and your loved ones:

Users want an easy way to track and manage information about their personal and loved ones' health, including indicators such as weight, height, activity level, and basic health information.

- Notice of periodic health check-up time:

The reminder feature helps users remember routine medical checkups, take medication, or take other health care steps.

- Annual Health Report, Give Health Warning:

Provide health advice based on users' personal information, and provide high-quality medical news and articles.

- Link to health insurance:

User benefits are always prioritized when the app has integrated health insurance.

- Save Patient's Medical Record History:

Medical records are easily stored without worrying about loss, users can look up records anytime.

  - Project Solutions

-Conduct market research, interview potential users, and analyze market data to ensure the app meets the user's needs

-Collaborate with medical professionals to ensure the team is multidisciplinary enough and has the necessary skills.

Hold strategy sessions, work closely with medical professionals, and conduct user testing sessions to improve the user interface and experience.

-Use strong security measures, encrypt data, and perform regular risk assessments

-Conduct quality testing, and feature testing, and listen to feedback from users to make adjustments and improvements.

- End User can:

      - Monitor your health

      - Monitor your loved one's health

      - Announce the time of periodic health check-ups

      - Annual health report, giving health alerts

      - Link to health insurance

      - Save Patient's Medical Record History

  - Project objectives

- We will create a family health management software. Our system will provide accurate health information along with high security

- Given the potential of the project, we predict that within just 3 months of candidacy can bring a profit  of 4000 USD

  - Corporate Value

The business value of a home health management app is measured based on enhancing quality of life, reducing medical costs, and providing effective solutions to users. At the same time, trust, security, and compliance with privacy regulations in the healthcare sector are also important factors in building business value

  - Business objectives

- Assist users in maintaining and improving personal and loved one's health through health conditions

- Create an active user community

- Increase interactivity and convenience

- Support patient management through the provision of medical data and treatment suggestions

- Create a user-friendly and easy-to-use experience

- Protect personal information and ensure compliance with privacy regulations

- Develop partnerships with doctors, hospitals, or other medical organizations to provide a more comprehensive solution.

- Current state of art

- Health applications increasingly use machine learning technology to provide accurate predictions and personalize health information.

- Health apps integrate data from wearables to provide ongoing and detailed information about personal health.

- Health management applications often integrate remote monitoring and connect users to online health services.

- Special attention to user interface, interaction design, and user experience is becoming increasingly important.

- Special attention to security and privacy, with the implementation of strong security measures and a clear privacy policy.

- Technical methods

  - System context diagram

  - Description of the context

    - User

- Sign up for an account with your phone number or email

- Verify your account by entering the OTP sent to your phone or Gmail

- Log in with your account after completing registration

- Change your personal information if you want

- Change password

- Enter information about the current health status of you and your loved ones

- View your or a loved one's health tracker immediately after updating the information

- View the annual health report table

- See instructions and procedures for medical examination and treatment at the hospital

- View health insurance

- View medical records

- Rate the experience

    - Admin

- Sign in with an administrator account

- Account Management

- See user reviews and feedback

    - Medical Team

- Log in to the system with your medical team's account

- Change information if desired

- Receiving medical records

- Capturing patient information

  - Restrict

    - Environmental constraints

- Android operating system must be from 8.0, IOS from 11 or higher

- Always have to use the internet

    - Other constraints

- Human resources: 5 people

- Time: The project must be completed within 2 months

- Tasks and Deliverables

  - Duties and scope

- Set requirements of professional users.

- Learn the technologies needed to solve the problem.

- Make a project implementation plan.

- Build the system from the user's side.

- Build information from the market.

- Build information from the patient.

- Develop information about the hospital.

-Trial.

-Release.

  - Products handed over

- Project plan text.

- Sprint Backlog and Scrum process documents

- User interface documentation.

- SRS documentation

## Project management

## Cost/budget for the project

| Directory | Describe | Detail |
| --- | --- | --- |
| Start date | Nov 6, 2023 | The start date of the project. |
| End date | Dec 21, 2023 | The end date of the project. |
| Duration (1) | 46 | Total days of the project. |
| Working time (2) | 6 hours/day | In one day and for one member. |
| Total effort (3) = (1) * (2) * 5 | 1380 | For fine team members and the entire project. |
| Labor cost (4) = (3) * 3*5 | $4140 | For fine team members and the entire project. ($3.0/member) |

## Tentative Schedule

## Scrum process

- Scrum is a flexible, iterative and incremental software development framework for managing software projects and product or application development.

- Scrum focuses on project management organizations that are difficult to plan.

- Empirical process control mechanisms, in which feedback loops form

- Core management techniques are used in contrast to traditional command and control

- management.

- Its approach to project planning and management is decision making

- authority on activity levels and certainty.

- Benefits of the method

- The project can respond easily to change.

- Problems are identified early.

- The client gets the most profitable job first.

- The completed work will better meet the needs of the customer.

- Improved productivity.

- The ability to maintain predictable delivery schedules.

### Master Plan

| Full. | Task name | Duration(s) of days) | Begin | Finish | Work effort (hour.) |
| --- | --- | --- | --- | --- | --- |
| 1 | Initial | 5 | 6/11/2023 | 10/11/2023 | 150 |
| 1.1 | Create a proposal document | 1 | 6/11/2023 | 6/11/2023 | 15 |
| 1.2 | Project kickoff meeting | 2 | 7/11/2023 | 8/11/2023 | 30 |
| 1.3 | Discuss project ideas | 5 | 6/11/2023 | 10/11/2023 | 75 |
| 1.4 | Update proposals | 2 | 9/11/2023 | 10/11/2023 | 30 |
| 2 | Create a document | 20 | 11/11/2023 | 11/30/2023 | 600 |
| 2.1 | Create a project plan | 5 | 11/11/2023 | 15/11/2023 | 150 |
| 2.2 | Create user stories | 5 | 16/11/2023 | 11/20/2023 | 150 |
| 2.3 | Create a Product Backlog | 10 | 11/21/2023 | 11/30/2023 | 300 |
| 3 | Project meeting | 11 | 11/31/2023 | 10/12/2023 | 330 |
| 4 | Final release | 10 | 11/12/2023 | 21/12/2023 | 300 |
|  | Duration | 46 | 6/11/2023 | 21/12/2023 | 1380 |

# Project Constraints

| Bind | Constraint Description | Instructions for approve |
| --- | --- | --- |
| Economic | Project completion cost | Factors to consider are design production costs, maintenance costs, operating costs and price revenue, operating costs |

| Environment | - Environment - Internet connection: Wifi,3G,4G,5G - Operating system: Android 8.0, IOS 11 and above - The system does not affect the environment | The impact of the design on the environment, as well as environmental impacts (e.g., temperature range, humidity, vibration, electromagnetic immunity to interference, and shock) on the design, should be considered. -Designed for recycling and designed for recycling use - Material should also be considered |
| --- | --- | --- |
| Moral | - Which applications are created in such a way that based on the development needs of many people to market, secure user information and can easily interact with the system. -User information after registration will be encrypted and we will not share it with any organization. - Respect user privacy settings - Work to ensure the security of users' information - Do not track users | Ethical considerations can be very broad. Areas commonly addressed include intellectual property, reverse engineering, privacy, security, and the conflict between cost and safety. |
| Public health, safety, and wellbeing | - In the context of information technology development, people want to examine diseases in a convenient and simple way | - Ensure transparency in the medical examination and treatment process |

| Society and Global | - This product helps people take care of the health of their loved ones around easily and effectively | - Refers to aspects such as benefits, risks, human-machine interfaces, acceptance of products created by intended users or by society at large, and socially and globally responsible engineering. |
| --- | --- | --- |
| Culture | - The product will be more accessible to city dwellers and it will be harder to reach rural areas because they have traditionally gone to market and use less technology. - The product will also face difficulties in linking with reputable hospitals and health insurance agencies | - What cultural traits might influence this approach? - How do designs from different cultures differ? - How does the product relate to those cultures? |

| Sustainability | - When creating a product, we must make it possible to use it as quickly and for as long as possible because this application meets urgent needs, human needs. The application can help users whenever they need it and must ensure reliability and safety for users. - To operate and use it in the most effective way, it is necessary to understand it well, when the system fails, it is necessary to quickly find errors as quickly as possible so as not to affect users. - Fix errors as quickly as possible when the system crashes. - Must receive the maximum trust of users for the application to work sustainably and effectively in the long run. - The chains associated with the application need to be safe for those who need it and must ensure the longevity of the application so that everyone can use it for a long time. - The investor always updates the product and keeps the trust to create trust for users - Links with many reliable hospitals, links with large and small hospitals across the country | -Refers to the sustainability of resources, including material, energy, supplies, engineering production, personnel, operations and the need for additional infrastructure as well as design sustainability including reliability, longevity, durability, reusability and maintainability, linkability. |
| --- | --- | --- |

- Conclude

- We will build 1 application that can provide user support services in the field of health, ensuring maximum time savings for users in case, they do not have time to care about their health and family. The application will link with relatives to monitor each other's health status. The application will link with each hospital nationwide, then the application will bring the nearest hospital to the user, and guide the process of medical examination for patients. At the same time, there will be reminder notices and warnings about the time of medical examination and treatment and taking medicine. The application will also link with health insurance, saving medical examination history for users to create a sense of belonging, reliability, and transparency.

- This app will be a useful system as it will bring the necessary service to everyone. It will support anytime, anywhere when users need it. The app will save time and effort if you don't have time to monitor your health for various reasons. Therefore, the family health management application was born and operated to improve the health life of people

- The project will be completed in 3 months and About $4000

# References

| Full. | References | Document Information |
| --- | --- | --- |
| 1 | Scrum Model | https://en.wikipedia.org/wiki/Scrum_(software_developmen t) |
|  |  | https://www.atlassian.com/agile/scrum |
|  |  | https://www.digite.com/agile/scrum-methodology/ |
|  |  | https://www.techtarget.com/searchsoftwarequality/definition /Scrum |
|  |  | https://learn.microsoft.com/en-us/azure/devops/boards/sprin ts/best-practices-scrum?view=azure-devops |
|  |  | https://www.scrum.org/resources/scrum-guide |
| 2 | Software Engineering Standards | https://www.nws.noaa.gov/oh/hrl/developers_docs/General_ Software_Standards.pdf |

- Appendix: PRODUCT REQUIREMENT DESCRIPTION TEMPLATE